# User Stories

# Sprint 1

## In-Scope:

| User Story | Description | Priority | Time Required |
| --- | --- | --- | --- |
| Medicaid Employee | As a Medicaid employee, I want applicants to upload documents so that I can verify them against the qualification criteria. | High | 1 sprint, 1 person, 8 hours |
| Medicaid Applicant | As someone who doesn’t know much about Medicaid or the process to get approval, I want to learn more about the program so that I can get the proper coverage. | High | 1 sprint, 1 person, 6 hours |
| Medicaid Employee | As a Medicaid Employee, I want to view a recipient’s employment hours, employer information, and any other needed documentation in one place so that I can quickly verify whether the recipient meets the work requirement for Medicaid eligibility. | High | 2 sprints, 2 people, 10 hours |
| Medicaid Applicant | As a Medicaid applicant, I want to be able to update my employment information if my job or income changes so that my eligibility can be reviewed using accurate information. | Medium | 1 sprint, 1 person, 8 hours |
| Caregiver Of Medicaid Applicant | As a caretaker of a parent on Medicaid, I want to be able to submit employment verification easily and reliably so I can be confident knowing my parent will continue to receive coverage | Medium | 1 sprint, 2 people, 12 hours |
| *New* Medicaid Applicant | As a Medicaid recipient, I want to be able to see the status of my submitted verification documents so that I can know whether my information has been accepted or if I need to provide something else. | High | 1 sprint, 1 person, 12 hours |
| Medicaid Applicant | As a Medicaid Applicant, I want to be able to upload documentation for any verification I need to provide during the application process | High | 1 sprint, 1 person, 8 hours |

## This Sprint’s Focus:

| User Story | Description | Priority | Time Required |
| --- | --- | --- | --- |
| Medicaid Employee | As a Medicaid employee, I want applicants to upload documents so that I can verify them against the qualification criteria. | High | 1 sprint, 1 person, 8 hours |
| Medicaid Applicant | As someone who doesn’t know much about Medicaid or the process to get approval, I want to learn more about the program so that I can get the proper coverage. | High | 1 sprint, 1 person, 6 hours |
| Medicaid Employee | As a Medicaid Employee, I want to view a recipient’s employment hours, employer information, and any other needed documentation in one place so that I can quickly verify whether the recipient meets the work requirement for Medicaid eligibility. | High | 2 sprints, 2 people, 10 hours |
| Medicaid Applicant | As a Medicaid applicant, I want to be able to update my employment information if my job or income changes so that my eligibility can be reviewed using accurate information. | Medium | 1 sprint, 1 person, 8 hours |

# Sprint 2

## In-Scope:

| User Story | Description | Priority | Time Required |
| --- | --- | --- | --- |
| Medicaid Employee | As a Medicaid employee, I want applicants to upload documents so that I can verify them against the qualification criteria. | High | 2 sprint, 1 person, 8 hours |
| Medicaid Applicant | As someone who doesn’t know much about Medicaid or the process to get approval, I want to learn more about the program so that I can get the proper coverage. | High | 2 sprint, 1 person, 6 hours |
| Medicaid Employee | As a Medicaid Employee, I want to view a recipient’s employment hours, employer information, and any other needed documentation in one place so that I can quickly verify whether the recipient meets the work requirement for Medicaid eligibility. | High | 2 sprints, 2 people, 10 hours |
| Medicaid Applicant | As a Medicaid applicant, I want to be able to update my employment information if my job or income changes so that my eligibility can be reviewed using accurate information. | Medium | 2 sprint, 1 person, 8 hours |
| Caregiver Of Medicaid Applicant | As a caretaker of a parent on Medicaid, I want to be able to submit employment verification easily and reliably so I can be confident knowing my parent will continue to receive coverage | Medium | 2 sprint, 2 people, 12 hours |
| *New* Medicaid Applicant | As a Medicaid recipient, I want to be able to see the status of my submitted verification documents so that I can know whether my information has been accepted or if I need to provide something else. | High | 2 sprint, 1 person, 12 hours |
| Medicaid Applicant | As a Medicaid Applicant, I want to be able to upload documentation for any verification I need to provide during the application process | High | 2 sprint, 1 person, 8 hours |

## This Sprint’s Focus:

| User Story | Description | Priority | Time Required |
| --- | --- | --- | --- |
| Medicaid Employee | As a Medicaid employee, I want applicants to upload documents so that I can verify them against the qualification criteria. | High | 2 sprint, 1 person, 8 hours |
| Medicaid Applicant | As someone who doesn’t know much about Medicaid or the process to get approval, I want to learn more about the program so that I can get the proper coverage. | High | 2 sprint, 1 person, 6 hours |
| Medicaid Employee | As a Medicaid Employee, I want to view a recipient’s employment hours, employer information, and any other needed documentation in one place so that I can quickly verify whether the recipient meets the work requirement for Medicaid eligibility. | High | 2 sprints, 2 people, 10 hours |
| Medicaid Applicant | As a Medicaid applicant, I want to be able to update my employment information if my job or income changes so that my eligibility can be reviewed using accurate information. | Medium | 1 sprint, 1 person, 8 hours |

# Sprint 3

| User Story | Description | Priority | Time Required |
| --- | --- | --- | --- |
| Medicaid Employee | As a Medicaid employee, I want to view uploaded documents so that I can verify them against the qualification criteria. | High | 2 sprint, 1 person, 12 hours |
| Medicaid Applicant | As someone who doesn’t know much about Medicaid or the process to get approval, I want to learn more about the program through the MEVA app so that I can understand how to get the proper coverage. | High | 2 sprint, 1 person, 10 hours |
| Medicaid Employee | As a Medicaid Employee, I want to view a recipient’s employment hours, employer information, and any other needed documentation in one place so that I can quickly verify whether the recipient meets the work requirement for Medicaid eligibility. | High | 2 sprints, 2 people, 20 hours |
| Medicaid Applicant | As a Medicaid applicant, I want to be able to update my employment information if my job or income changes so that my eligibility can be reviewed using accurate information. | Medium | 2 sprint, 1 person, 8 hours |
| *Medicaid Employee | As a Medicaid employee, I want to be able to notify an applicant if their provided documentation is not suitable to be used for verification. | Medium | 1 sprint, 1 person, 5 hours |
| *Medicaid Applicant | As a Medicaid Applicant, I want to be able to upload additional documentation if the person reviewing my application requests it. | Medium | 1 spring, 1 person, 5 hours |
| Caregiver Of Medicaid Applicant | As a caretaker of a parent on Medicaid, I want to be able to submit employment verification easily and reliably so I can be confident knowing my parent will continue to receive coverage | Medium | 2 sprint, 2 people, 12 hours |
| *Medicaid Applicant | As a Medicaid recipient, I want to be able to see the status of my submitted verification documents so that I can know whether my information has been accepted or if I need to provide something else. | High | 2 sprint, 1 person, 12 hours |
| (Complete) Medicaid Applicant | As a Medicaid Applicant, I want to be able to upload documentation for any verification I need to provide during the application process. | High | 2 sprint, 1 person, 8 hours |
| (Current) (New) Software Developer | As a software developer on this project, I want to get the MEVA web app to a state where it can be tested by non-developers. | High | 3 sprints, 2 people, 30 hours |
| (Current) (New) Document Specialist | As a documentation specialist on this project, I want all of the documentation to be readily available and up to date in the GitHub repository. | High | 6 sprint, 1 person, 2 hours |
| (New) Web App User | As a user of the MEVA application, I want the application to display properly on both desktop and mobile devices so that I can use either to access the web app. | Medium | 2 sprints, 1 person, 10 hours |
| (Current) (New) Database Developer | As a database developer on the MEVA project, I want to connect the database layer to the API layer, so that captured data is safely stored for later reference. | High | 1 sprint, 1 person, 10 hours |
| (Complete) (New) Software Developer | As a software developer for the MEVA project, I want to ensure that the logged in user can only access areas of the site that they are authorized to access. | High | 6 sprints, 1 person, 20 hours |
| (Complete) (New) Medicaid Employee | As a Medicaid employee, I want to have access to a dashboard that organizes applicant data so that I can more easily review their applications. | Medium | 1 sprint, 1 person, 15 hours |

# Sprint 3

| User Story | Description | Priority | Time Required |
| --- | --- | --- | --- |
| Medicaid Employee | As a Medicaid employee, I want to view uploaded documents so that I can verify them against the qualification criteria. | High | 2 sprint, 1 person, 12 hours |
| Medicaid Applicant | As someone who doesn’t know much about Medicaid or the process to get approval, I want to learn more about the program through the MEVA app so that I can understand how to get the proper coverage. | High | 2 sprint, 1 person, 10 hours |
| (Current) Medicaid Employee | As a Medicaid Employee, I want to view a recipient’s employment hours, employer information, and any other needed documentation in one place so that I can quickly verify whether the recipient meets the work requirement for Medicaid eligibility. | High | 2 sprints, 2 people, 20 hours |
| Medicaid Applicant | As a Medicaid applicant, I want to be able to update my employment information if my job or income changes so that my eligibility can be reviewed using accurate information. | Medium | 2 sprint, 1 person, 8 hours |
| (Current) Medicaid Employee | As a Medicaid employee, I want to be able to notify an applicant if their provided documentation is not suitable to be used for verification. | Medium | 1 sprint, 1 person, 5 hours |
| Medicaid Applicant | As a Medicaid Applicant, I want to be able to upload additional documentation if the person reviewing my application requests it. | Medium | 1 spring, 1 person, 5 hours |
| Caregiver Of Medicaid Applicant | As a caretaker of a parent on Medicaid, I want to be able to submit employment verification easily and reliably so I can be confident knowing my parent will continue to receive coverage | Medium | 2 sprint, 2 people, 12 hours |
| (Current) Medicaid Applicant | As a Medicaid recipient, I want to be able to see the status of my submitted verification documents so that I can know whether my information has been accepted or if I need to provide something else. | High | 2 sprint, 1 person, 12 hours |
| (Complete) Medicaid Applicant | As a Medicaid Applicant, I want to be able to upload documentation for any verification I need to provide during the application process. | High | 2 sprint, 1 person, 8 hours |
| (Current) Software Developer | As a software developer on this project, I want to get the MEVA web app to a state where it can be tested by non-developers. | High | 3 sprints, 2 people, 30 hours |
| (Complete) Document Specialist | As a documentation specialist on this project, I want all of the documentation to be readily available and up to date in the GitHub repository. | High | 6 sprint, 1 person, 2 hours |
| Web App User | As a user of the MEVA application, I want the application to display properly on both desktop and mobile devices so that I can use either to access the web app. | Medium | 2 sprints, 1 person, 10 hours |
| (Complete) Database Developer | As a database developer on the MEVA project, I want to connect the database layer to the API layer, so that captured data is safely stored for later reference. | High | 1 sprint, 1 person, 10 hours |
| (Complete) Software Developer | As a software developer for the MEVA project, I want to ensure that the logged in user can only access areas of the site that they are authorized to access. | High | 6 sprints, 1 person, 20 hours |
| (Complete) Medicaid Employee | As a Medicaid employee, I want to have access to a dashboard that organizes applicant data so that I can more easily review their applications. | Medium | 1 sprint, 1 person, 15 hours |